# AI Study Assistant System

# Project Overview

- The AI Study Assistant is a web-based learning support system designed to help university students study more efficiently.

- The platform allows students to upload lecture materials in PDF format and automatically converts them into useful study resources such as summaries, quizzes, and personalized study plans using artificial intelligence.

- The system analyzes lecture content, evaluates student quiz performance, detects weak topics, and provides adaptive recommendations to improve learning outcomes and exam preparation.

# Objectives

- Transform lecture materials into structured learning tools.

- Automatically generate summaries from lecture PDFs.

- Create quizzes from lecture content to help students practice.

- Identify weak topics based on quiz performance.

- Provide personalized study plans for students.

- Improve students’ study efficiency and exam preparation.

- Deliver a simple and user-friendly learning interface.

# Actors

# Guest:

# Register / Sign Up

# Login

  - User (Student):

    - Logout

    - Upload lecture PDF files

    - View uploaded lectures

    - Generate summaries

    - Generate quizzes

    - Take quizzes

    - View quiz scores and feedback

    - Track learning progress

    - View weak topics

    - Follow personalized study plans

    - Manage uploaded documents

# System Functions

# Authentication

# registerUser()

# loginUser()

# logoutUser()

# resetPassword()

  - Document Management

    - uploadPDF()

    - viewUploadedDocuments()

    - deleteDocument()

    - extractTextFromPDF()

  - AI Processing

    - generateSummary()

    - regenerateSummary()

    - customizeSummaryLength()

  - Quiz Management

    - generateQuiz()

    - submitQuiz()

    - evaluateQuiz()

    - getQuizResults()

  - Learning Analytics

    - detectWeakTopics()

    - generateStudyPlan()

    - getUserProgress()

    - getLearningDashboard()

# API Endpoints

# Auth

# POST /api/auth/register

# POST /api/auth/login

# POST /api/auth/logout

# POST /api/auth/reset-password

  - Documents

    - POST /api/documents/upload

    - GET /api/documents

    - GET /api/documents/:id

    - DELETE /api/documents/:id

  - Summaries

    - POST /api/summaries/generate

    - POST /api/summaries/regenerate

  - Quizzes

    - POST /api/quizzes/generate

    - POST /api/quizzes/submit

    - GET /api/quizzes/results

  - Analytics

    - GET /api/analytics/progress

    - GET /api/analytics/weak-topics

    - GET /api/analytics/study-plan

# Database Design

# User

# Id

# Name

# Email

# Password

# createdAt

  - Document

    - Id

    - userId

    - filename

    - filePath

    - uploadedAt

  - Summary

    - Id

    - documentId

    - content

    - summaryLength

    - createdAt

  - Quiz

    - Id

    - documentId

    - question

    - questionType

    - options

    - correctAnswer

  - Quiz Result

    - Id

    - userId

    - quizId

    - score

    - completedAt

  - Study Plan

    - Id

    - userId

    - weakTopics

    - recommendedActions

    - createdAt

# Tech Stack

# Frontend

# React

# TypeScript

# Bootstrap

  - Backend

    - Node.js

    - Express

  - Database

    - MongoDB

    - Mongoose

  - AI Integration

    - AI API (for summarization and quiz generation)

  - DevOps

    - Docker

    - Cloud Hosting

- Project Timeline (Recommended 5–6 Weeks)

  - Week 1 — Planning & UI/UX Design

    - Define system requirements and finalize project scope

    - Design system architecture

    - Create UI wireframes and user flow

    - Design main pages:

      - Login / Register

      - Dashboard

      - Upload PDF page

      - Summary page

      - Quiz page

      - Study Plan page

    - Set up project repositories

  - Week 2 — Backend Foundation

    - Initialize Node.js + Express backend

    - Set up MongoDB database

    - Implement authentication system:

      - Register

      - Login

      - Logout

      - Password reset

    - Create User model

    - Create Document model

    - Implement API endpoints for authentication

  - Week 3 — Document Processing

    - Implement PDF upload system

    - Integrate PDF text extraction library

    - Store uploaded files in database

    - Implement:

      - uploadPDF()

      - viewUploadedDocuments()

      - deleteDocument()

    - Build document management APIs

  - Week 4 — AI Features

    - Integrate AI API

    - Implement:

      - generateSummary()

      - regenerateSummary()

      - customizeSummaryLength()

    - Implement Quiz Generation

      - MCQ

      - True / False

      - Short Answer

    - Implement quiz evaluation system

    - Store quiz results in database

  - Week 5 — Learning Analytics

    - Implement:

      - detectWeakTopics()

      - generateStudyPlan()

    - Build student dashboard

      - Learning progress

      - Weak topics

      - Quiz scores

    - Implement analytics APIs

  - Week 6 — Testing & Deployment

    - Fix bugs

    - Improve UI

    - Perform system testing

    - Optimize performance

    - Deploy system to cloud

    - Prepare documentation and final report

# Conclusion

- The AI Study Assistant system provides an intelligent learning environment that helps students transform lecture materials into structured study resources.

- By combining PDF processing, artificial intelligence, and learning analytics, the system supports students in understanding course materials, practicing through quizzes, and improving their weak areas.

- The platform is designed to be scalable, efficient, and user-friendly, making it a valuable tool for modern digital learning.